## Slide 1: ELEN E6893 Big Data Analytics
Research Project Proposal: Spotify Classifier
Alex Thornton, Elmira Aliyeva, Tanvi Pande
Date Performed: November 5, 2021

## Slide 2: Project Overview
Create model for unsupervised music genre classification
10,000+ songs collected via Spotify API
End product will accept preprocessed song metadata and predict genre
Can k-means clusters align with genre labels?
Fig 1. Spotify - source for song metadata

## Slide 3: Methods (Tools + Algorithms)
Spotify Developer API
  Source song metadata / features
  Find songs from recommendations by genre
Google Cloud Platform
  Run jobs to train model with Dataproc
  Store processed song data with BigQuery
Spark ML Library
  Use built in spark tools (MapReduce, k-means) for model pipeline
GitHub
  Shared repository for collaboration among teammates
  https://github.com/athornton1618/SpotifyClassifier
Fig 4. Tools (GCP, GitHub, Spark)

## Slide 4: Data V's
Volume
  10,000+ songs will be processed
Variety
  All song metadata structured in json format
Velocity
  Data not time sensitive/ streamed
  Spotify queried for song metadata in batches by genre
Fig 2. Song metadata

## Slide 5: Model Architecture
Fig 3. System Diagram

## Slide 6: Reference Material
[1] Automatic Musical Genre Classification Of Audio Signals - Princeton CS dept
Princeton research focused on DSP of raw audio
Spotify won't provide audio mp3's, only preprocessed metadata with features
Our project will scale for much larger song datasets
Fig 5. Beat Histogram for Classical (Left) and Pop (Right) [1]

## Slide 7: Schedule
11/05 | Proposal Presentation (Today) | Everyone
11/14 | Initial Progress Checkpoint (API keys, sample song metadata json stored in GCP) | Alex
11/19 | Progress Presentation | Everyone
11/28 | Minimum Viable Product (product owners listed) Data collection Song vectorization + processing K-means model Analysis + Visualization | Alex Tanvi Elmira Everyone
12/03 | Progress Report | Everyone
12/05 | Completion of all scripts, model trained, verification | Everyone
12/17 | Final Slides Submission | Everyone